# TRELLO LAB

Assignment Schedule

# Objective

To use Trello, a cloud-based task management tool, for planning, assigning, and tracking assignments collaboratively with friends.

# Theory

Trello is a visual project management tool based on the Kanban method. It uses:

  - Boards to represent projects

  - Lists to show stages of progress

  - Cards to represent tasks

  - Members, labels, due dates, and checklists to track and organize work

Trello improves task visibility, collaboration, and accountability, especially for small team-based academic projects.

# Tools and Requirements

  - Trello Account (https://trello.com)

  - Internet access

  - Team members (groupmates)

  - Web browser or mobile app

# Procedure

Step 1: Create a Trello Board

- Open Trello and click on “Create Board”

Name it anything you like. ex: “Learning management system Site Development”

Step 2: Create Lists to Reflect Workflow

Created lists: Backlog, To Do and In Progress, Testing, Done. These represent the workflow

Step 3: Add cards to your Backlog Idea and To Do . Once the Task on To Do card are in phase of developing move the task to In Progress similarly once task is completed move it to done.

- Create cards as per the requirement. As shown in the figure below:

- Each card represents one task

Step 4: Invite Members to the Board

- Used the “Share” button to invite friends

- Enter the name or email of the member, To add them to the board.

All members can now view and update the board according to their requirements

Step 5: Assign Members to Tasks

- Open each card and assigned responsible members using the “Members” button

Step 6: Add Due Dates

- Used the “Due Date” feature to set submission deadlines for each assignment. Set starting date and due date.

Step 7: Use Labels to Identify Subjects, For this Click on Menu -> Labels .

- Created color-coded labels:

  - Orange →   Urgent

  - Brown  →   Backend

  - Blue      →   api integration

Step 8: Add Checklists

- Checklists in each card will break the task into smaller parts.

Step 9: Comment and Collaborate

- The comment section is used to update status, ask questions, or share ideas.

# 6. Conclusion

Trello simplified our team’s assignment management by providing a clear visual layout, easy collaboration tools, and reminder features. It helped us distribute work fairly, track progress, and meet deadlines effectively.